**1. Discussion of the design document**

No special remarks

Opinion based comments - Feedbacks may be useful for implementation

**2. Discussion of the implementation phase**

Initial implementation - working version of app required (deadline: 27/03)

Test plan - extensive (deadline: 31/03)

User manual - not as extensive (deadline: 31/03)

Select/edit Macro stuff - Bram

Database: Tar

Bluetooth connection: Tar

Tutorial/splash: Ivo

Profiles/Presets (create & edit): Yeochan

Settings/Languages/Color picker: Karolina

Home: Dylan

Interaction program on pc- default file chooser & some options to use: ?

UI:

Material Theme: keep the overall implementation consistent

Focus writing the documents after we hand in the implementation (in 4 days)

Test plan:

Make test cases per criteria it requires

At least two screen sizes should be supported

Some problems may arise for optimizing for different screen sizes

First focus on phone implementation

For each requirement make number of test cases (if needed)

Format: tables with different criterias / tutors from other group assess the test

User manual:

Hardware features: Push it to the next week

Motion sensor : Doable on every screen / or certain screens only

Voice recognition : Program such that it only recognizes the number

Final presentation: green screen

**3. Advanced Android Workshop**

Useful for asking questions

Karolina, Bram, Ivo will attend

**4. Tutor announcement:** None

**5. Other remarks**

Meeting at the same time next time since the presentation meeting is on Friday

Chairman: Bram

Secretary: Ivo

Reply to person who gave a feedback for the design document about our progress